🛒

Aisle Be Back

PRD-001: Multi-Store Architecture & Four-Store Onboarding

Version 1.2  |  March 2026  |  Confidential — Internal Use

Created on: 2026/03/18

| Document ID | PRD-001 (v1.2 — WinCo deferred to Phase 1B; OQ-1, OQ-2, OQ-7 closed) |
| --- | --- |
| Status | Ready for Implementation (Phase 1); Phase 1B pending WinCo map data |
| Author | JB (Product Owner) |
| Target AI Tool | Claude Code (primary); Lovable / other AI dev tools (secondary) |
| App Name | Aisle Be Back |
| Current Version | 1.0 — Single store (Walmart 4th Plain, 33 aisles) |
| Target Version | 2.0 — Multi-store: 3 stores Phase 1 + WinCo Phase 1B |
| Phase 1 Stores | Walmart 4th Plain · Walmart 192d · Safeway |
| Phase 1B Store | WinCo (deferred — pending paper map for walking pattern) |
| Stack | React 18 + TypeScript · Vite 5 · Tailwind CSS · localStorage · PWA |
| Confidence Level | 96% (open questions OQ-8 and OQ-9 block Phase 1B only) |

# 1. Executive Summary

Aisle Be Back v1.0 serves a single hardcoded store — Walmart 4th Plain (33 aisles). This PRD defines all design, data, and engineering work required to evolve the app into a multi-store platform supporting four stores across two implementation phases:

Phase 1 — Build Now (3 Stores) - Walmart 4th Plain — 33 aisles (A1–A33) · existing store · serpentine walk - Walmart 192d — 38 aisles (A1–A38) · serpentine walk · CONFIRMED - Safeway — 21 aisles (0–20) · numeric zone IDs · serpentine walk · CONFIRMED

Phase 1B — Fast Follow (1 Store) - WinCo — 53 zones (dual-side aisles + wall sections) · walking pattern TBD · paper map pending Blocked by: OQ-8 (walking pattern) and OQ-9 (14A zones). Expected to unblock within 1–2 days. WinCo’s full zone/category spec is included in this document so it can be implemented immediately once the map data is provided.

All stores ship with zone/category data. Safeway and WinCo have no product-level seed items — their catalogs grow through user interaction, matching the app’s existing “catalog grows with use” principle.

Key Architectural Change The single-store hardcoding must be fully eliminated. After this update, adding a new store is a data operation (create a seed file, register the store) — not a code change. The multi-store architecture built in Phase 1 is designed to support Phase 1B (WinCo) with zero code changes — only a seed file addition and registry entry. The four-store plan also drives a data model update: StoreLayout gains a walkingPattern field, and zone IDs are now store-namespaced slugs safe for localStorage keys.

# 2. Current State & Constraints

## 2.1 What Exists Today

| Area | Current State |
| --- | --- |
| Store | Hardcoded: Walmart 4th Plain, 33 zones A1–A33, serpentine walk |
| Seed data | src/data/seed-catalog.ts — defaultStore + ~200 items |
| localStorage: store-layout | Single StoreLayout; falls back to defaultStore |
| localStorage: catalog | Single CatalogItem[]; falls back to seedCatalog |
| Store selector | None |
| Multi-store | Not built — known issue in CLAUDE.md |

## 2.2 Hard Constraints

- No backend — localStorage only.

- Mobile-first, offline-capable, TypeScript strict, Tailwind only.

- All 21 existing tests must continue passing after refactor.

# 3. Four-Store Overview

The table below covers all four stores. Phase 1B (WinCo) data is included for completeness and forward-compatibility, but implementation is deferred until OQ-8 and OQ-9 are resolved.

| Attribute | Walmart 4th Plain | Walmart 192d | Safeway | WinCo (Phase 1B) |
| --- | --- | --- | --- | --- |
| Store ID | walmart-4th-plain | walmart-192d | safeway | winco |
| Display Name | Walmart 4th Plain | Walmart 192d | Safeway | WinCo |
| Short Label | 4th Plain | 192d | Safeway | WinCo |
| Zone Count | 33 | 38 | 21 | 53 |
| Zone Naming | A1–A33 | A1–A38 | Aisle 0–20 | 1A(w)/1A(e)... + Walls |
| Zone ID Format | a1 ... a33 | a1 ... a38 | aisle-0 ... aisle-20 | 1a-w, 1a-e ... + wall slugs |
| Walking Pattern | Serpentine ✓ | Serpentine ✓ | Serpentine ✓ | TBD — see OQ-8 |
| Seed Items | ~200 items | ~60 items | None — categories only | None — categories only |
| Seed File | seed-catalog.ts | seed-catalog-192d.ts | seed-catalog-safeway.ts | seed-catalog-winco.ts |
| Phase | Existing | Phase 1 | Phase 1 | Phase 1B |

⚠️ WinCo Zone Count Note WinCo has 53 zones — significantly more than any other store. This is because each physical aisle has a west (w) and east (e) face treated as separate zones, plus 5 wall/corner sections. The paper store map (pending upload) will clarify traversal order. Until confirmed, zone.order values for WinCo should be treated as placeholders derived from CSV column order.

# 4. Data Model Changes

## 4.1 StoreRegistry (NEW)

interface StoreRegistry { stores: StoreLayout[]; activeStoreId: string; }

## 4.2 StoreLayout (MODIFIED)

interface StoreLayout {

id: string;                    // stable slug, e.g. 'walmart-4th-plain', 'safeway'

name: string;                  // display name, e.g. 'Safeway'

shortLabel?: string;           // compact label for tab UI

zones: StoreZone[];            // ordered list of zones

walkingPattern: 'serpentine' | 'custom';  // NEW

}

walkingPattern is 'serpentine' for Walmart 4th Plain, Walmart 192d, and Safeway (all confirmed). WinCo defaults to 'custom' until its traversal order is verified. When 'custom', pathfinder.ts sorts zones purely by zone.order — no snake-path inversion logic is applied.

## 4.3 CatalogItem (MODIFIED — store-scoped)

interface CatalogItem {

name: string;

aliases: string[];

zoneId: string;     // zone within this store

storeId: string;    // NEW — parent store slug

}

# 5. localStorage Schema

| Key | Type / Contents |
| --- | --- |
| store-registry | StoreRegistry — active store ID + all StoreLayout records |
| catalog:{storeId} | CatalogItem[] — per-store catalog (e.g. catalog:safeway) |
| store-layout:{storeId} | StoreLayout — user’s custom zone edits for one store |
| shopping-list | ShoppingListItem[] — active list (always for current store) |
| list-draft | string — raw textarea text |
| other-items | string[] — globally skipped item names (store-agnostic) |

Bundle / Offline Impact — CLOSED (was OQ-2) Four-store plan confirmed. Estimated additional bundle size: Walmart 192d seed ~3–5 KB; Safeway seed ~1 KB (categories only); WinCo seed ~4 KB (53 zones, categories only). Total all-stores addition: ~8–10 KB — negligible for offline PWA use. Recommendation: Run a localStorage usage audit (JSON.stringify all keys → measure bytes) once all four seed catalogs are populated and a typical user session is simulated. Alert threshold: >3 MB total localStorage usage.

Migration — Existing 4th Plain Users On first v2.0 launch: detect old un-namespaced ‘catalog’ and ‘store-layout’ keys → copy to ‘catalog:walmart-4th-plain’ and ‘store-layout:walmart-4th-plain’ → delete originals. Implemented in src/lib/migrateStorage.ts, runs once at App.tsx mount.

# 6. Feature Specifications

## 6.1 Store Selector — Home Screen

| Property | Specification |
| --- | --- |
| Location | Home/landing screen — always visible before entering a list |
| Component (new) | StoreSelector.tsx |
| Display | Horizontal pill tabs (Phase 1: 3 stores; Phase 1B: 4 stores — 375px fits both) |
| Active store | Highlighted; persisted to store-registry.activeStoreId |
| Last-used store | Pre-selected on app open |
| Switching mid-list | Re-route current list through new store’s catalog (see 6.2) |
| Touch target | Min 44×44px per tab |

## 6.2 Store Switching Mid-Session

- Preserve raw list text (list-draft) and ShoppingListItem[].raw strings.

- Clear matched, zoneId, checked on every ShoppingListItem.

- Re-run matcher against catalog:{newStoreId}.

- Re-run buildRoute with new StoreLayout.

- Navigate to Route View with re-routed result.

- Show toast: ‘Switched to [Store Name]. Route updated.’

## 6.3 Per-Store Hooks (Refactor)

const { catalog, addItem } = useCatalog(activeStoreId);

const { store, reorderZones } = useStore(activeStoreId);

- Fallback: empty localStorage → load store’s own seedCatalog / defaultStore.

- Reset in StoreSetup restores the active store’s own defaultStore only.

## 6.4 StoreContext

// src/context/StoreContext.tsx

interface StoreContextValue {

activeStoreId: string;

setActiveStoreId: (id: string) => void;

}

App.tsx wraps all components in StoreContext. All hooks and components that need storeId consume it via useContext(StoreContext).

# 7. Seed Data — All Four Stores

One seed file per store. All are source-of-truth documents. None should be auto-regenerated by Claude Code or any AI tool.

## 7.1 Walmart 4th Plain (existing — minor update only)

Change Required - Add storeId: ‘walmart-4th-plain’ to every CatalogItem in the existing seedCatalog array. - Add shortLabel: ‘4th Plain’ and walkingPattern: ‘serpentine’ to defaultStore. - No zones, products, or aliases should change.

33 zones (A1–A33) — not reproduced here; see existing src/data/seed-catalog.ts.

## 7.2 Walmart 192d (new — src/data/seed-catalog-192d.ts)

38 zones, A1–A38. Serpentine walking pattern confirmed. ~60 seed items from CSV.

| Zone | Zone ID (slug) | Sign / Category |
| --- | --- | --- |
| A1 | a1 | Produce / Bakery / Deli |
| A2 | a2 | Bread |
| A3 | a3 | Tea / Coffee / PB |
| A4 | a4 | Pasta / Canned Tom. |
| A5 | a5 | Condiments / Dressings |
| A6 | a6 | Soup / Canned Beans / Veg |
| A7 | a7 | Candy |
| A8 | a8 | Rice / Beans |
| A9 | a9 | Tortillas / Canned Seafood |
| A10 | a10 | Sugar / Flour / Shortening |
| A11 | a11 | Spices / Baking |
| A12 | a12 | Cereal |
| A13 | a13 | Snack Bars / Syrup |
| A14 | a14 | Cookies / Popcorn / Crackers |
| A15 | a15 | Snacks |
| A16 | a16 | Chips |
| A17 | a17 | Sports Drinks / Water |
| A18 | a18 | Juice / Drink Mixes |
| A19 | a19 | Facial Tissue / Paper Towels |
| A20 | a20 | Trash Bags / Paper Plates |
| A21 | a21 | Bleach / Air Fresheners |
| A22 | a22 | Mops / All-Purpose Cleaners |
| A23 | a23 | Dish / Laundry Det. |
| A24 | a24 | Soft Drinks |
| A25 | a25 | Wine |
| A26 | a26 | Beer / Mixers |
| A27 | a27 | Cold Beer |
| A28 | a28 | Waffles / Ice Cream |
| A29 | a29 | Potatoes / Frozen Breakfast |
| A30 | a30 | Frozen Pizza / Snacks |
| A31 | a31 | Frozen Meals |
| A32 | a32 | Frozen Vegetables |
| A33 | a33 | Dairy — Milk / Yogurt / Biscuits |
| A34 | a34 | Snack Cheese / Bagels / Butter / Eggs |
| A35 | a35 | Bacon & Sausage / Sliced Cheese |
| A36 | a36 | Block Cheese |
| A37 | a37 | Bakery |
| A38 | a38 | Deli |

192d Seed Items Seed products are present in zones A1–A4, A17–A18, A26, A28–A29, A32–A38. All other zones are seeded with zero items — the catalog grows via UnknownItemResolver. Zone IDs for 192d use the same A-prefix slug as 4th Plain (e.g. ‘a1’, ‘a2’) but are scoped by storeId:‘walmart-192d’ in every CatalogItem.

## 7.3 Safeway (new — src/data/seed-catalog-safeway.ts)

21 aisles, numbered 0–20. Numeric zone naming (unique among the four stores). Zone IDs use the ‘aisle-N’ slug format. No product-level seed items — category/sign data only.

| Zone | Zone ID (slug) | Sign / Category |
| --- | --- | --- |
| Aisle 0 | aisle-0 | Produce |
| Aisle 1 | aisle-1 | Pasta & Sauce / Rice & Beans / Hispanic Foods / Asian Foods |
| Aisle 2 | aisle-2 | Can Vegetables / Soups / Salad Dressing / Condiments / BBQ Sauce & Marinade / Stuffing / Gravy |
| Aisle 3 | aisle-3 | Spices / Cake Mixes / Food Storage / Flour & Sugar / Cups & Plates |
| Aisle 4 | aisle-4 | Convenient Breakfast / Cereal / Hot Cereal / Pancake Mix / Syrup / Canned Fruit |
| Aisle 5 | aisle-5 | Peanut Butter / Cookies / Crackers / Cocoa / Coffee |
| Aisle 6 | aisle-6 | Juices / Sports Drinks / Water |
| Aisle 7 | aisle-7 | Soft Drinks / Chilled Beverages / Energy Drinks / Mixers |
| Aisle 8 | aisle-8 | Snacks / Chips / Candy / Jerky / Popcorn / Nuts |
| Aisle 9 | aisle-9 | Gift Cards / Seasonal / Greeting Cards / Stationery / Gift Wrap |
| Aisle 10 | aisle-10 | (TBD — contents unknown at time of writing) |
| Aisle 11 | aisle-11 | Bar Soap / Shaving Needs / Shampoo / Deodorant / Oral Care / Skin Care |
| Aisle 12 | aisle-12 | Bath Tissue / Baby Toiletries / Diapers / Formula / Baby Food / Paper Towels |
| Aisle 13 | aisle-13 | Laundry / Dish Soap / Bleach / Air Fresheners / Cleaning Supplies |
| Aisle 14 | aisle-14 | Dog Food / Cat Food / Cat Litter / Rawhide / Charcoal / Logs |
| Aisle 15 | aisle-15 | Meat / Ice Cream / Breakfast / Vegetables / Juices / Potatoes |
| Aisle 16 | aisle-16 | Butter / Yogurt / Dough / Pudding / Pizza / Entrees |
| Aisle 17 | aisle-17 | Cheese / Pasta / Sour Cream / Beer |
| Aisle 18 | aisle-18 | Wine |
| Aisle 19 | aisle-19 | Liquor |
| Aisle 20 | aisle-20 | Bread |

Safeway: Zone ID Convention Safeway uses numeric aisle numbers starting at 0, unlike the A-prefix system used by both Walmart stores. Zone IDs use the ‘aisle-N’ slug format (e.g. ‘aisle-0’, ‘aisle-10’, ‘aisle-20’) to avoid any numeric key collisions in localStorage and to be unambiguous in the type system. Aisle 10 contents are unknown at time of writing (CSV shows TBD). The zone is registered and available for item assignment. Update the seed file when contents are confirmed. Walking pattern: CONFIRMED serpentine (aisle 0 → 20). Set walkingPattern:‘serpentine’ in seed-catalog-safeway.ts.

## 7.4 WinCo (Phase 1B — src/data/seed-catalog-winco.ts)

⚠️ Phase 1B — Implementation Deferred WinCo is fully specified below but should NOT be implemented until OQ-8 (walking pattern) and OQ-9 (14A zones) are resolved. The multi-store architecture from Phase 1 is designed so adding WinCo requires only: creating the seed file, adding a registry entry, and deploying. No code changes needed.

53 zones: 48 dual-side aisle zones (west/east) across physical aisles 1–14, plus 5 perimeter zones (North Wall, Northeast Corner, East Wall, South Wall, Southwest Corner). No product-level seed items.

⚠️ WinCo Walking Pattern — OPEN (OQ-8) WinCo’s dual-side (w)/(e) layout is structurally unlike any of the three other stores. The traversal sequence — which side of which aisle to walk first — cannot be inferred from the CSV alone. Action Required: When the paper store map is uploaded, use it to set the correct zone.order values in seed-catalog-winco.ts. Until then, zone.order is derived from CSV column sequence (left to right) and should be treated as a PLACEHOLDER. The app will still work with placeholder ordering — items will be grouped by zone, just not optimally sequenced. Correcting zone.order after the paper map is uploaded requires only a seed-file update, not a code change.

| Zone | Zone ID (slug) | Sign / Category |
| --- | --- | --- |
| 1A(w) | 1a-w | Potato Chips / Corn Chips / Tortilla Chips / Pretzels |
| 1A(e) | 1a-e | Candy / Popcorn / Rice Cakes / Fruit Snacks |
| 2A(w) | 2a-w | Cookies / Grahams / Gourmet Crackers |
| 2A(e) | 2a-e | Candles / Ribbon / Promotional / Wrapping Paper |
| 3A(w) | 3a-w | Greeting Cards / Birthday Cards |
| 3A(e) | 3a-e | Gift Wrap / Special Buys |
| 4A(w) | 4a-w | Promotional / Special Cards |
| 4A(e) | 4a-e | Seasonal / Holiday Items |
| 4B(w) | 4b-w | Cash Registers |
| 4B(e) | 4b-e | Bread / Donuts |
| 5A(w) | 5a-w | Feminine Hygiene / Dental / Cough & Cold / Vitamins |
| 5A(e) | 5a-e | Bar Soap / Hair Care / Cosmetics / Shaving Supplies |
| 5B(w) | 5b-w | Sports Drinks / Bottled Water |
| 5B(e) | 5b-e | Sodas |
| 6A(w) | 6a-w | Condiments / Salad Dressing / Pickles & Olives / Canned Fruit |
| 6A(e) | 6a-e | Boxed Juice / Can Vegetables / Can Juice / Bottled Juice |
| 7A(w) | 7a-w | Salsa / Masa/Hominy / Tortillas / Hispanic Foods |
| 7A(e) | 7a-e | Asian Foods / Ramen Noodles / Soup / Broth |
| 7B(w) | 7b-w | Firewood / Toilet Paper / Paper Towels |
| 7B(e) | 7b-e | Paper Products |
| 8A(w) | 8a-w | Spaghetti Sauce / Foil & Spices / Can Beans & Chili / Can Meat & Tuna |
| 8A(e) | 8a-e | Pasta / Box Dinners / Stuffing & Potato / Beans & Rice |
| 8B(w) | 8b-w | Charcoal/Logs / Canning Supplies / Small Plastics / Bags & Wraps |
| 8B(e) | 8b-e | Books & Magazines / Bar Supplies / Mixers / Wine |
| 9A(w) | 9a-w | Peanut Butter / Jelly / Pancake & Syrup / Flour & Sugar / Canned Milk |
| 9A(e) | 9a-e | Kitchenware / Oils & Spices / Jello / Cake Mix |
| 9B(w) | 9b-w | Office Supplies |
| 9B(e) | 9b-e | Baby Needs / Diapers / Baby Food / Pedialyte |
| 10A(w) | 10a-w | Breakfast Bars |
| 10A(e) | 10a-e | Cereal |
| 10B(w) | 10b-w | Dry Cat Food / Cat Litter / Dry Dog Food |
| 10B(e) | 10b-e | Canned Cat Food / Pet Supplies / Bird Seed / Pet Snacks |
| 11A(w) | 11a-w | Dips & Cheese / Lunchmeat |
| 11A(e) | 11a-e | Meat / Floor Coolers |
| 11B(w) | 11b-w | Dish Soap / Dish Detergent / Laundry Detergent / Bleach & Softeners |
| 11B(e) | 11b-e | Household Cleaners / Mops & Brooms / Sponges / Air Fresheners |
| 12A(w) | 12a-w | (empty — no products listed in CSV) |
| 12A(e) | 12a-e | (empty — no products listed in CSV) |
| 12B(w) | 12b-w | Meatless Items / Fish Sticks |
| 12B(e) | 12b-e | Frozen Vegetables / Appetizers |
| 13A(w) | 13a-w | (empty — no products listed in CSV) |
| 13A(e) | 13a-e | (empty — no products listed in CSV) |
| 13B(w) | 13b-w | Fruits & Desserts / Whipped Toppings / Frozen Breads & Rolls / French Fries |
| 13B(e) | 13b-e | Waffles / Breakfast Sausage / Frozen Juice / Pizza |
| 14A(w) | 14a-w | (n/a — marked not applicable in CSV) |
| 14A(e) | 14a-e | (n/a — marked not applicable in CSV) |
| 14B(w) | 14b-w | Yogurt |
| 14B(e) | 14b-e | Milk / Eggs / Butter |
| North Wall | north-wall | Fresh Produce |
| NE Corner | northeast-corner | Bulk Candy / Bulk Foods |
| East Wall | east-wall | BBQ / Deli / Fresh Seafood / Fresh Meats / Beer |
| South Wall | south-wall | Ice Cream / Frozen Novelties |
| SW Corner | southwest-corner | Bakery |

WinCo: Zone ID Sanitization The raw CSV zone names contain parentheses — e.g. ‘1A(w)’, ‘14B(e)’ — which are unsafe in localStorage keys and TypeScript string literals. All zone IDs are slugified: parentheses removed, uppercase normalized, spaces replaced with hyphens. E.g. ‘1A(w)’ → ‘1a-w’, ‘North Wall’ → ‘north-wall’. The zone.name field (used for display in the UI) retains the original readable label: ‘1A West’, ‘1A East’, ‘North Wall’, etc. 14A(w) and 14A(e) are marked n/a in the CSV. These zones should still be registered (for completeness) but labeled ‘N/A — Not in Use’ so users are not confused.

# 8. Component & Hook Changes

## 8.1 New Files

| File | Purpose |
| --- | --- |
| src/context/StoreContext.tsx | React context — activeStoreId + setActiveStoreId |
| src/components/StoreSelector.tsx | Pill selector on home screen (3 tabs Phase 1; 4 tabs Phase 1B) |
| src/data/seed-catalog-192d.ts | 192d: 38 zones + ~60 seed items |
| src/data/seed-catalog-safeway.ts | Safeway: 21 zones, no seed items |
| src/data/seed-catalog-winco.ts | WinCo: 53 zones, no seed items (Phase 1B) |
| src/lib/migrateStorage.ts | One-time migration of old un-namespaced keys |

## 8.2 Modified Files

| File | Change |
| --- | --- |
| src/types/index.ts | Add StoreRegistry; add walkingPattern to StoreLayout; add storeId to CatalogItem |
| src/data/seed-catalog.ts | Add storeId, shortLabel, walkingPattern to 4th Plain — no items change |
| src/hooks/useStore.ts | Accept storeId param; use namespaced key; load correct defaultStore |
| src/hooks/useCatalog.ts | Accept storeId param; use namespaced key; load correct seedCatalog |
| src/hooks/useShoppingList.ts | On store switch: preserve raws, clear match/zone/checked, re-match |
| src/App.tsx | Add StoreContext provider; run migrateStorage on mount; handle store switch |
| src/components/ListInput.tsx | Show active store name; store selector integrated |
| src/components/StoreSetup.tsx | Scope to activeStoreId; reset restores active store’s defaultStore |
| src/lib/pathfinder.ts | Respect walkingPattern field — skip serpentine inversion when 'custom' |
| CLAUDE.md | Update store details, localStorage keys, file structure, known issues |

## 8.3 Unchanged Files

- src/lib/matcher.ts — pure function, store-agnostic

- src/lib/storage.ts — generic wrappers, callers pass namespaced keys

- src/lib/zoneColors.ts — pure utility

- src/components/RouteView.tsx, ZoneGroup.tsx, ShoppingItem.tsx, OtherItemsScreen.tsx

- All test files — existing 21 tests pass unchanged

# 9. User Experience Flows

## 9.1 First Launch After v2.0 (Returning 4th Plain User)

- migrateStorage.ts detects old ‘catalog’ + ‘store-layout’ keys → migrates → deletes originals.

- StoreRegistry seeded with 3 stores (Phase 1); activeStoreId = ‘walmart-4th-plain’.

- Home screen shows 3-tab selector — 4th Plain pre-selected. Previous list preserved.

## 9.2 Switching to a New Store

- User taps a different store tab (e.g. Safeway).

- Raw list items re-matched against catalog:safeway (empty on first use).

- All items surface in UnknownItemResolver — user assigns zones.

- Each assignment saves to catalog:safeway — available on next Safeway trip.

# 10. Acceptance Criteria

## 10.1 Architecture

- No store name, ID, zone count, or catalog reference is hardcoded outside seed files and CLAUDE.md.

- All localStorage reads/writes for layout/catalog use namespaced keys.

- migrateStorage.ts runs once; subsequent launches skip it.

- Architecture supports adding WinCo (Phase 1B) as a data-only operation — no code changes required.

## 10.2 Store Selector

- Three stores visible on home screen as pill tabs (Phase 1).

- Last-used store remembered across close/reopen.

- Switching stores re-routes the current list.

## 10.3 Per-Store Correctness

- 4th Plain: 33 zones A1–A33, all seed items intact, storeId added.

- Walmart 192d: 38 zones A1–A38, ~60 seed items, correct zone assignments.

- Safeway: 21 zones aisle-0 through aisle-20, walkingPattern:'serpentine', zero seed items.

Phase 1B Acceptance (WinCo — deferred) - WinCo: 53 zones with slugified IDs, walkingPattern:'custom' (until map confirms), zero seed items. - Adding WinCo to the registry and deploying produces a working 4-store app with no code changes.

## 10.4 Catalog Isolation

- Items added in Store A never appear in Store B’s catalog.

- other-items list applies globally across all stores.

## 10.5 Regression

- npm test — all 21 existing tests pass.

- 4th Plain full flow (input → route → checklist → resolver) unchanged from v1.0.

- No localStorage data loss for existing users.

# 11. Future Phases (Out of Scope for This Sprint)

## Phase 1B — WinCo Fast Follow

- Unblocks when OQ-8 (walking pattern) and OQ-9 (14A zones) are resolved.

- Implementation: create seed-catalog-winco.ts, add WinCo to store registry, deploy.

- Expected timeline: 1–2 days after Phase 1 completion.

- Full WinCo spec is in Section 7.4 of this document.

## Phase 2 — Manual Store Builder

- User creates stores in-app: name, add aisles one-at-a-time, assign categories from ~30 master list.

- Inline product entry, full edit/delete, serpentine default layout.

- 10-store soft cap. Seed stores (Phase 1 + 1B) are read-only.

## Phase 2B — Developer CSV Import (Optional)

- Node.js import script parses CSV → generates seed-catalog-{storeId}.ts.

- Developer adds file to src/data/ and registers store in stores-registry.ts config.

- No runtime changes required.

## Phase 3 — User-Built Stores via Photo Capture

Vision — Phase 3 User photographs aisle-header signs; OCR/vision AI reads sign text and maps it to a zone. User can also photograph product shelves; product recognition seeds the catalog for that zone. User is prompted for the aisle number at each step. Requires: native mobile camera API (or advanced PWA), vision AI backend (e.g. Claude Vision, Google Vision), data review/correction UI, and a backend service. Cannot be built with localStorage alone. The data model defined in this PRD (StoreLayout + CatalogItem with storeId + walkingPattern) is forward-compatible with Phase 3 — no breaking changes anticipated.

# 12. Open Questions & Assumptions

| # Item | Status |
| --- | --- |
| OQ-1 | ✅ CLOSED — 192d walking pattern confirmed serpentine. Identical to 4th Plain. |
| OQ-2 | ✅ CLOSED — 4-store plan confirmed. ~8–10 KB total addition. Negligible. localStorage audit recommended post-implementation. |
| OQ-3 | Assumption: home-screen selector triggers re-route (not clear). If Route View also needs quick access, add a read-only store indicator in sticky header — not a full selector. |
| OQ-4 | Assumed acceptable. Revisit if users report confusion. Could be scoped per-store in Phase 2. |
| OQ-5 | Defaults to 4th Plain (index 0 in registry). If prompt-to-choose is preferred, add an onboarding screen. |
| OQ-6 | No changes expected. Standard React/TS patterns throughout. |
| OQ-7 | ✅ CLOSED — Safeway walking pattern confirmed serpentine (aisle 0→20). Set walkingPattern:'serpentine' in seed-catalog-safeway.ts. |
| OQ-8 | ⚠️ OPEN — BLOCKS PHASE 1B. Paper map upload pending. Zone.order values in seed-catalog-winco.ts are placeholders (CSV column order) until the paper map confirms traversal sequence. |
| OQ-9 | ⚠️ OPEN — BLOCKS PHASE 1B. CSV marks 14A(w)/14A(e) as 'n/a'. Recommendation: register them as zones labeled 'N/A — Not in Use' so they don’t break index/order math. Can be hidden from UI if desired. |

# 13. Required CLAUDE.md Updates

- Store Details: Replace single-store entry with a table listing Phase 1 stores (3), zone counts, and walking patterns. Add WinCo as Phase 1B placeholder.

- localStorage Keys: Show namespaced keys (catalog:{storeId}, store-layout:{storeId}); add store-registry.

- File Structure: Add StoreContext.tsx, StoreSelector.tsx, seed-catalog-192d.ts, seed-catalog-safeway.ts, migrateStorage.ts. Note seed-catalog-winco.ts as Phase 1B.

- Architecture Principles: Add ‘Multi-store ready — all store/catalog ops scoped by storeId. New stores = data operation only.’

- Known Issues: Remove ‘Single store only’. Add Phase 1B (WinCo), Phase 2 (Manual Store Builder), and Phase 3 (Photo Store Builder) as future work.

- Data Model: Update StoreLayout to show walkingPattern field; update CatalogItem to show storeId.

# 14. Revision History

| Version | Notes |
| --- | --- |
| 1.0 — March 2026 | Initial release. Multi-store architecture + Walmart 192d. Two-store scope. |
| 1.1 — March 2026 | OQ-1 closed (192d serpentine confirmed). OQ-2 closed (4-store plan confirmed). Safeway (21 zones) and WinCo (53 zones) added. walkingPattern added to StoreLayout. Zone ID slugification rules defined. OQ-7, OQ-8, OQ-9 added. |
| 1.2 — March 2026 | OQ-7 closed (Safeway serpentine confirmed). WinCo deferred to Phase 1B pending paper map (OQ-8, OQ-9). Phase 1 scoped to 3 stores. Future Phases updated to reflect v1.2 addendum (Phase 2 = Manual Store Builder, Phase 2B = Dev CSV Import, Phase 3 = Photo Capture). Document reformatted for Claude Code handoff. |